Implementing Software Methodologies

Exercise handout for Practise Stage live event: Day 1

Contents

Exercise 1: Creating product backlog items	2

Objective	3

Task	3

Exercise 2: Estimations	3

Objective	4

Task	4

Exercise 3: Using Jira	4

Objective	5

Task	5

# Exercise 1: Creating product backlog items

## Objective

In this exercise, you will practice creating epics, user stories, and tasks based on a set of requirements for creating a restaurant’s website.

## Task

Your task is to create the appropriate epics, user stories, and tasks to meet the following requirements for QaRestaurant’s website:

- A logo needs to be designed for QaRestaurant using a leaf-based theme to show it is a vegan restaurant.

- The customer needs to view the logo in the navbar, the webpage tab, and in the footer.

- The customer needs to view social media links so that they can follow the restaurant on different platforms.

- The customer needs to view and switch between the following webpages:

  - Our menu: each item should have a title, description, and price.

  - About us: this should include what veganism is, a few pictures showing examples of vegan cuisine, and basic information about the head chefs.

  - Order online: customers need to be able to order items online.

  - Reservations: customers need to be able to place table reservations on the website. Customers can only place a reservation one month in advance and need to be able to view which tables are available for reservation.

  - Contact us.

- Customers need to visually see that the restaurant is located at "Anchorage 1, Anchorage Quay, Salford, The Quays, Manchester, M50 3YJ."

- Restaurant staff need to be able to both update and delete reservations if they receive a call from a customer.

As an example: "As a Customer, I want to view an about page, so that I can see information about the company"

Note: You will need to refer to the epics, user stories, and tasks that you created here when you reach exercise 2 and exercise 3.

Duration: 30 minutes

# Exercise 2: Estimations

## Objective

In this exercise you will work as a team to practice applying estimations to product backlog items. This simulates the process in the workplace.

## Task

In teams, select someone to take the role of the product owner and use the epics, user stories, and tasks that they created in exercise 1.

As a team, you will play planning poker to assign story points to all product backlog items.

To play planning poker:

- Take the first user story, for example, "As a customer, I want to view an About us page, so that I can see information about the company,” and assign it a story point value of 5.

- Once you have agreed on the story point estimation for one product backlog item, you can use this to estimate story points for the others. Think like this: “if this is a 5, what would this next item be?”

Duration:  15 minutes

# Exercise 3: Using Jira

## Objective

In this exercise you will practice using Jira to add product backlog items and start a sprint.

## Task

Using your answers to exercise 1, your task is to create a new project in Jira and add:

- epics.

- user stories.

- tasks (If you have any).

- estimations using story points to every user story & task.

- prioritisations using MoSCoW.

  - You can use the description to describe this

  - You could also use labels

  - Ideally you add the “priority” option in project settings > issue types

Duration:  45 minutes