# Team Project: Campus Event Planner Web Application

The following is a real-life project brief with Jira workflow and detailed app specification

## 1. Project Description

Your team will design, build, test, and deploy a Campus Event Planner web application. This app helps users  discover, create, and manage events happening across the university campus.

The project simulates a real software development environment. You will:

- Work in a Scrum-style team

- Use Jira to manage your backlog, sprints, and workflow

- Use Git + GitHub for branching, pull requests, and code reviews

- Deploy your app to a free cloud platform

- Produce a working web application with a public URL

This project is intentionally scoped to be achievable in a few hours while.

## 2. Functional Requirements (Detailed)

Your app must include the following features.

#### 2.1 Event List Page

- Displays all upcoming events

- Shows:

  - Event title

  - Date & time

  - Location

  - Description

- Events must be sorted by date

- Should update automatically when new events are added

#### 2.2 Add Event Form

- Form fields:

  - Title (required)

  - Date (required)

  - Time (required)

  - Location (required)

  - Description (optional)

- Form validation:

  - Required fields cannot be empty

  - Date must be in the future

#### 2.3 Edit/Delete Events

- Users can update event details

- Users can delete an event

- Confirmation dialog recommended

#### 2.4 Data Storage Options

Choose one:

#### Option A: JSON File (simplest)

- Store events in a JSON file

- Use JavaScript to read/write (if allowed)

#### Option B: Lightweight Backend

- Node.js + Express

- Flask (Python)

- Stores events in memory or a JSON file

#### Option C: Hosted JSON API

- mockapi.io

- jsonbin.io

- Supabase free tier

This keeps the project realistic without requiring a full database.

#### 2.5 Responsive UI

- Must work on mobile and desktop

- Use CSS Grid/Flexbox or a framework like Bootstrap/Tailwind

#### 2.6 Deployment

Deploy to one of:

- Netlify (static or JS apps)

- Vercel (React/Next.js)

- Render (Node/Flask backend)

Your deployed app must be publicly accessible.

#### 3. Optional Enhancements (Sprint 2)

Teams may add extra features:

- Event categories

- Search bar

- Dark mode

- Event images

- “Featured event” banner

- User login (mock only)

- Calendar view

These are not required but can boost marks.

## 4. Team Roles

| Role | Responsibilities |
| --- | --- |
| Product Owner | Writes user stories, manages backlog, prioritises work |
| Scrum Master | Runs stand-ups, ensures workflow is followed |
| Developers | Build features, write tests, review PRs |
| DevOps Lead | Handles deployment, monitors build failures |

Teams may rotate roles each sprint.

## 5. Jira: Deep-Dive Instructions

This section gives students a realistic, industry-style Jira workflow.

#### Step 1: Create the Jira Project

- Create a Scrum project

- Name it: Campus Event Planner – Team X

- Add all team members

#### Step 2: Create Epics

Epics are large bodies of work. Create these:

- EPIC 1: Event Browsing

- EPIC 2: Event Management (CRUD)

- EPIC 3: UI/UX Design

- EPIC 4: Deployment & DevOps

- EPIC 5: Testing & Quality Assurance

#### Step 3: Write User Stories

Each story uses the format:

As a [user], I want [feature], so that [benefit].

Example User Stories (Add these to Jira)

| Epic | User Story |
| --- | --- |
| Event Browsing | As a student, I want to view a list of events so I can see what’s happening on campus. |
| Event Browsing | As a user, I want events sorted by date so I can quickly find upcoming ones. |
| Event Management | As an organiser, I want to add an event so others can attend. |
| Event Management | As a user, I want to edit or delete events so I can keep information accurate. |
| UI/UX | As a user, I want the app to work on mobile so I can check events on the go. |
| DevOps | As a developer, I want the app deployed online so users can access it. |
| QA | As a tester, I want to verify form validation so users can’t submit incomplete events. |

#### Step 4: Break Stories into Tasks

Each story becomes 2–6 tasks.

Example Breakdown

Story: “As a student, I want to view a list of events…”

Tasks:

- Create event list HTML structure

- Style event cards

- Fetch events from JSON/API

- Display events in date order

- Write basic tests

- Code review

#### Step 5: Sprint Planning

- Choose a 1–2 week sprint

- Move selected backlog items into Sprint 1

- Assign tasks to team members

- Estimate story points (1, 2, 3, 5, 8)

#### Step 6: Daily real life industry practice  Workflow (Students Follow This Every Day)

- Check Jira board

- Move your task from To Do → In Progress

- Create a Git branch for your task

- Commit and push code

- Open a Pull Request

- Link PR to Jira issue

- After review, merge into dev

- Move Jira issue to Done

#### Step 7: Sprint Review & Retrospective

At the end of each sprint:

- Demo the working features

- Show the Jira board

- Discuss:

  - What went well

  - What was difficult

  - What to improve next sprint

## Git & GitHub Workflow (Clear Steps)

Every task follows this pattern:

#### 1. Create a branch

feature/EPIC1-event-list
bugfix/EPIC2-date-format

#### 2. Write code

Commit frequently.

#### 3. Push branch

Branch appears on GitHub.

#### 4. Open Pull Request

Include:

- Jira issue link

- Description

- Screenshots

#### 5. Code Review

At least one teammate approves.

#### 6. Merge into dev

Never directly into main.

#### 7. Deployment

Cloud platform auto-deploys dev or main.

## 7. Cloud Deployment (Clear Instructions)

#### Option A: Netlify (Static or JS Apps)

- Connect GitHub repo

- Select branch (main)

- Auto-deploy on push

#### Option B: Vercel (React/Next.js)

- Import GitHub repo

- Choose framework

- Deploy

#### Option C: Render (Node/Flask)

- Create Web Service

- Connect GitHub

- Free tier works well

## 8. Final Deliverables

Each team submits:

- Link to GitHub repo

- Link to live deployed app

- Screenshot of Jira board

- Short team reflection

- Optional: 2-minute demo video